# MEMORANDUM

| To: Michael Geaney A/ Director of Services Water & Environment Services | ## From: Michael Boland Exec. Scientist Waste Management Section |
| --- | --- |
| Date: 25th May 2016 |  |
| c.c. Bryan Doyle and Aoife Cashman |  |
| ## Subject: Asbestos in Ballinclare Quarry – MEMO 2 |  |

I spoke with Fergus Gallagher (Planning & Environmental Manager) from Kilsaran on Wednesday 25th May 2016 at 14.10 to get an update on the situation at the Ballinclare Quarry.  He informed me that Kilsaran had engaged:

- Fergal Callaghan and Teri Hayes of AWN Consulting to assess the environmental impact of the asbestos and to propose remedial options for the blasted asbestos bearing rock that is present on the site.

- John Kelleher of About Safety Ltd. (ASL) an independent asbestos management and laboratory testing consultancy based in Arklow to assess and advise on the management of the asbestos.

- Hegarty Demolition to provide specialist assistance with any work that is required on site.

Currently, the site is locked with no personnel on the site other than security personnel at the gate. The security personnel do not enter the site.  ASL and AWN will shortly be undertaking air monitoring to assess for the possible presence of asbestos in dust resulting from the quarrying operations. When they have completed this, Dr John Kelly from SLR Consulting will commence a geological assessment of the quarry to determine the nature and distribution of the asbestos.

Some of the crushed rock had left the site before the presence of asbestos was noted.  One load went to Greystones for use in the construction of a cycle path.  AWN are monitoring the material and it will be covered by Hegarty to stabilise it until a decision is made as to where it will be removed to.

END